Team Contract for QualitySoft Project: CS 1A: Java

Team Manager:
Task 1 - Namjun Kim
Task 2 – Kushlani Jayasinha
Task 3 – Shu Lo
Task 4 – Namjun Kim

Team: Kushlani Jayasinha, Namjun Kim, Shu Lo

KJ, SL, NK agree to the following contract during the QualitySoft Project.

Team meetings:
Classes every Tuesday and Thursday (10:00 – 11:50)

Additional day and time when all team members are available each week for a meeting:
Wednesday 10 am – 12 noon in a study room at Foothill College library. Additionally, if necessary, Monday 10 am – 12 noon.
Team meetings will have a two minute rule where a team member cannot talk for more than 2 minutes at a time. The team meeting will also have an agenda the manager will put together with possible input from the other team mates.

Communication and file sharing:

The team will be communicating via email between meetings. Team is expected to check email three times a day, between 8-10 am, 12-2 pm 8-10pm.

Currently we will be sharing files via email and Google Drive. As the project proceed, the team might switch to Github if it fits better.

Consequences if a team member doesn't follow through on commitments:

Communication is vital, members will be highly encouraged to ask for help as soon as needed. If a member misses an internal deadline, a meeting will be called to find out what's holding member back. Member will be offered help and extra time. If the team member comes through with no damage to project, there will be no consequences, but if after three attempts of trying to contact member, and 12 hours with no communication: other team members will take over the task and director will be notified. If a member missed a hard deadline, Director will be notified.

Consequences if a team member doesn't attend meetings:

Team members are required to attend all meetings, if for a valid reason they can't, they are responsible for catching up what they missed. If a team member is absent without a valid reason twice, he/she will be let go from the team. The director will be notified.

What might go wrong and how to overcome them:
Team members might get sick or have other unforseen problems that will delay the project: we will leave extra time for such events, and will redistribute the work load.
If a team member drops out we will report to Director for further advice.
A task might be beyond team's ability: If so, Director's assitance will be requested.

______________
Namjun Kim

_______________
Kushlani Jayasinha

_______________
Shu Lo