Team Contract for QualitySoft Project: CS 1A: Java

Team Manager:
Task 1 - Namjun Kim
Task 2 – Kushlani Jayasinha
Task 3 – Shu Lo
Task 4 – Namjun Kim

Team: Kushlani Jayasinha, Namjun Kim, Shu Lo

KJ, SL, NK agree to the following contract during the QualitySoft Project.

Team meetings:
Classes every Tuesday and Thursday (10:00 – 11:50 am)

Additional day and time when all team members are available each week for a meeting:
Wednesday 10 am – 12 noon in a study room at Foothill College library. Additionally, if necessary, Monday 10 am – 12 noon.
Team meetings will have a two minute rule where a team member cannot talk for more than 2 minutes at a time. The team meeting will also have an agenda the manager will put together with possible input from the other team mates.

Communication and file sharing:

The team will be communicating via email between meetings. Team is expected to check email three times a day, between 8-10 am, 12-2 pm 8-10pm.

Currently we will be sharing files via email and Google Drive. As the project proceed, the team might switch to Github if it fits better.

Consequences if a team member doesn't follow through on commitments:

Communication is vital, members will be highly encouraged to ask for help as soon as needed. If a member misses an internal deadline, a meeting will be called to find out what's holding member back. The member will be offered help. Following: if after three attempts of trying to contact member, within 12 hours, with no communication: other team members will take over the task and director will be notified. If a member misses a hard deadline, Director will be notified.

Consequences if a team member doesn't attend meetings:

Team members are required to attend all meetings, if for a valid reason they can't, they are responsible for catching up what they missed. If a team member is absent without a valid reason twice, he/she will be let go from the team. The director will be notified.

What might go wrong and how to overcome them:
Team members might get sick or have other unforeseen problems that will delay the project: we will leave extra time for such events, and will redistribute the workload.
If a team member drops out we will report to Director for further advice.
A task might be beyond team's ability: If so, Director's assistance will be requested.

______________
Namjun Kim

_______________
Kushlani Jayasinha

_______________
Shu Lo